Procedural Guide

for the

2002 RESOURCES BOND ACT

ROBERTI-Z’BERG-HARRIS URBAN OPEN SPACE AND RECREATION GRANT PROGRAM

BLOCK GRANTS

California Clean Water, Clean Air, Safe Neighborhood Parks, and

Coastal Protection Act of 2002

September 2003

State of California – The Resources Agency

DEPARTMENT OF PARKS AND RECREATION

“Creating Community through People, Parks and Programs”

OFFICE OF GRANTS AND LOCAL SERVICES CONTACT INFORMATION

Telephone:	(916) 653-7423

Facsimile: 	(916) 653-6511

INQUIRIES:

Direct all inquiries, correspondence, and grant Applications to individual Project Officers.

Project Officers’ names, phone numbers, and geographic assignments can be found on the Department’s web site at http://www.parks.ca.gov/ by following related links to the “Grants and Bond Acts”, and the “Resources Bond Act of 2002”.

MAILING ADDRESS:

Project Officer (Name)

California Dept. of Parks and Recreation

Office of Grants and Local Services

P.O. Box 942896

Sacramento, CA 94296-0001

HAND DELIVERY OR OVERNIGHT CARRIER:

Project Officer (Name)

California Dept. of Parks and Recreation

Office of Grants and Local Services

1416 9th Street, Room 918

Sacramento, CA 95814

STATE OF CALIFORNIA

DEPARTMENT OF PARKS AND RECREATION

Department Mission

The mission of the California Department of Parks and Recreation is to provide for the health, inspiration and education of the people of California by helping to preserve the state’s extraordinary biological diversity, protecting its most valued natural and cultural resources, and creating opportunities for high-quality outdoor recreation.

THE OFFICE OF GRANTS AND LOCAL SERVICES (OGALS) MISSION STATEMENT

The Mission of the Office of Grants and Local Services is to address California’s diverse recreational, cultural and historical resource needs by developing grant programs, administering funds, offering technical assistance, building partnerships and providing leadership through quality customer service.

OGALS VISION GOALS

To Be:

- A leader among park and recreation professionals.

- Proactive in anticipating public park and recreation needs and how new legislation and grant programs could best meet these needs.

- Honest, knowledgeable and experienced grant administration facilitators.

- Sensitive to local concerns while mindful of prevailing laws, rules and regulations.

- Perceptive to opportunities for partnerships, growth and renewal where few existed before.

- Committed to providing quality customer service in every interaction and transaction.

- Responsive to the needs of applicants, grantees, non-profit organizations, local governments, legislative members, and Department employees.

INTRODUCTION

The intent of this guide is to assist with the application and administration process for the Roberti-Z’Berg-Harris Block Grant Program.  The following guidelines contain elements of the Resources Bond Act of 2002 programs administered by the Department of Parks and Recreation, Office of Grants and Local Services.

(This page intentionally left blank)

TABLE OF CONTENTS

I.	DEFINITIONS	1

II.	GENERAL INFORMATION	5

Bond Act Intent	5

Water Conservation Measures	5

Re-Use of Existing Buildings	5

Funds Reverting to the Legislature	5

Legal Requirements	5

Site Visits	5

Accounting Requirements	5

State Audit	6

III.	RZH BLOCK GRANT PROGRAM DESCRIPTION	6

RZH Block Grant Program Intent	6

Key Dates	           Milestones	6

Amount of Funds Available:  $154,961,000	7

Matching Contribution	7

Eligible Applicants for Urbanized Area Program	7

Eligible Applicants for Heavily Urbanized Area Program	7

Eligible Projects	7

Historic Preservation Project Requirements	9

IV.	HOW TO APPLY FOR RZH BLOCK GRANT FUNDS	9

How to Get a Contract	9

How to Apply for a Project(s)	9

How to Request Funds	10

Project Completion	10

Application Requirements and Checklist	10

V.	ADMINISTRATIVE PROVISIONS	11

Land Tenure Requirements	11

Agricultural Land Issues	12

Changes to Project Scope	13

Project Withdrawals	13

Loss of Funding	13

Public Access	13

Pass-Through Funding	13

VI.	PAYMENT PROCESS	13

Grant Fund Availability	13

Interest Earned From an Advance	14

Reimbursements	14

Payment Request Process – Development Projects	14

Payment Request Process – For Projects Involving Acquisition	15

Eligible Costs	16

VII.	APPENDICES	18

APPENDIX A - Resolution	19

APPENDIX B - Grant Contract	22

APPENDIX C - Project Application	29

APPENDIX D - Sample Cost Estimate	31

APPENDIX E - Sample Acquisition Schedule	33

APPENDIX F - Payment Request Form	36

APPENDIX G - Project Completion Package	38

APPENDIX H - Block Grant Allocations	44

# DEFINITIONS

Capitalized words and terms, other than the first word of each sentence, appear in these guidelines.  Unless otherwise stated, the terms defined below and used in this Procedural Guide shall have the following meanings:

Acquisition - to obtain fee title or a lesser interest in real property, including specifically, a conservation easement or Development rights.  Leases or rentals do not constitute acquisition.  Land or interests in land acquired with Bond Act funds shall be acquired from a willing seller.  All acquisitions shall be in perpetuity.

Allocation - a distribution of funds by the Department, or an expenditure limit established for one or more Projects.

Applicant - an agency or organization requesting funding from a grant program administered by the Department.

Application - the individual Application form and its required attachments for grants pursuant to the enabling legislation and/or program.

Appropriation - a Legislative budget authorization from a specific fund to a specific agency or program to make expenditures or incur obligations for a specific purpose and period of time.

Bond Act - the California Clean Water, Clean Air, Safe Neighborhood Parks, and Coastal Protection Act of 2002, also known as the Resources Bond Act of 2002.

Capital Improvement - projects which utilize expenditures for Acquisition, Development, or both, of land and/or facilities to improve the property’s usage and access for park and recreation purposes.  Funds for Development may be used only for permanent or fixed features of the property.

CEQA - the California Environmental Quality Act as stated in the Public Resources Code Section 21000 et. Seq.; Title 14 California Code of Regulations Section 15000 et. seq.  CEQA is a law establishing policies and procedures that require agencies to identify, disclose to decision makers and the public, and attempt to lessen significant impacts to environmental and Historical Resources that may occur as a result of the agency’s proposed Project.

Contract - an agreement between the Department and the Grantee specifying the payment of funds by the Department for the performance of the Project Scope within the Project Performance Period by the Grantee.

Department - the California Department of Parks and Recreation.

Development - including, but is not limited to, improvement, Rehabilitation, restoration, enhancement, Preservation, protection and interpretation.  The Bond Act funds may only be used for Capital Improvement except for special Major Maintenance Projects and Innovative Recreation Programs.

Director - the Director of the California Department of Parks and Recreation.

District:

- Regional park Districts formed under Article 3 (commencing with Section 5500) of Chapter 3 of the Public Resources Code,

- Recreation and park Districts formed under Chapter 4 (commencing with Section 5780) of the Public Resources Code,

- Any public utility District formed under Division 7 (commencing with Section 15501) of the Public Utilities Code in a Nonurbanized Area that employs a full-time park and recreation director and offers year-round park and recreation services on lands and facilities owned by the District.

- Any community services District formed under Division 3 (commencing with Section 61000) of Title 6 of the Government Code in a Nonurbanized Area which is authorized to provide public recreation as specified in subdivision (e) of Section 61600 of the Government Code.

- Any memorial District formed under Chapter 1 (commencing with Section 1170) of Division 6 of the Military and Veterans Code that employs a full-time park and recreation director and offers year-round park and recreation services on lands and facilities owned by the District.

- The Malaga County Water District exercising powers authorized under Section 31133 of the Water Code.

- Any county service area, or zone therein, within the County of San Bernardino which is empowered to provide public park and recreation services pursuant to Chapter 2.2 (commencing with Section 25210.1) of Part 1 of Division 2 of Title 3 of the Government Code, which is actually providing public park and recreation services, and which was reorganized prior to January 1, 1987, from a park and recreation District to a county service area or zone.

Force Account - project work performed by a Grantee’s own work force. Force Account expenses are eligible costs for reimbursement.

Grantee - an entity that has a Contract for grant funds.

Heavily Urbanized Area - a large city with a population of 300,000 or more and a large county or regional park District with a population of 1,000,000 or more, as determined by the Department of Finance based on the 2000 Census.

Historical Resource - includes, but is not limited to, any building, structure, site, area, place, artifact, or collection of artifacts that is historically or archaeologically significant in the cultural annals of California.

Innovative Recreation Program - specially designed, creative social, cultural, and human service activities which by their nature are intended to respond to the unique and otherwise unmet recreation needs of special urban populations, including, but not limited to, senior citizens, individuals with disabilities, chronic and "new" poor, single parents, "latchkey" children, and minorities.  The term includes special transportation programs designed to facilitate access of these groups to parks and recreational programs and facilities.

Jurisdiction - the legal boundary of the grant Applicant, i.e. the city, county, District.

Local Agency - a city, county, or District that is eligible for the Roberti-Z’Berg-Harris Block Grant Program.

Nonurbanized Area - any city, county, or District which does not qualify as an Urbanized Area or Urbanized County under the definitions in Section 5621 (c) of the Public Resources Code.

Preservation - identification, evaluation, recordation, documentation, interpretation, protection, Rehabilitation, restoration, stabilization, Development, and reconstruction, or any combination or those activities.

Project - the Acquisition, Development, enhancement, Rehabilitation, restoration, or other activity to be accomplished with Bond Act funds.

Project Grant Amount - the amount of Grant funds assigned by the Grantee to a specific Project.

Project Officer - an employee of the Department who acts as a liaison with the Applicants or Grantees, administers grant funds, and ensures compliance with guidelines and grant Contract.

Project Performance Period - the period of time that the grant funds are available, the time in which all costs must be incurred, and the Project must be completed, billed and paid.  Only eligible costs incurred during the Project Performance Period will be paid.

Project Scope - the description of activity or work to be accomplished on the Project, as described in the Application form, utilizing grant funds.

Rehabilitation - renovation to a park and recreation facility to return it to its original or ‘near’ original purpose.

RZH - the Roberti-Z’berg-Harris Urban Open-Space and Recreational Program Act [Chapter 3.2 (commencing with Section 5620)] of the Public Resources Code.

Special Major Maintenance Project - a Rehabilitation or refurbishing activity performed on an annual or more infrequent interval, excluding Capital Improvements and routine or other regularly scheduled and performed tasks such as grounds mowing, hedge trimming, garbage removal, and watering. Special Major Maintenance Project includes activities which will reduce energy requirements to operate recreational lands or facilities.

Urbanized Area - a central city or cities and surrounding closely settled territory, as determined by the Department of Finance based on the 2000 Census.

Urbanized County - any county with a population of 200,000 or more, and less than one million as determined by the Department of Finance based on the 2000 Census.

Note:  Authority cited: Sections 5096.624 and 5625, Public Resources Code.  Reference:  Sections 5096.605, 5096.606, 5627, 5628, 5629, and 5630.5 Public Resources Code.

# GENERAL INFORMATION

## Bond Act Intent

The California Clean Water, Clean Air, Safe Neighborhood Parks, and Coastal Protection Act of 2002 is intended to acquire and develop properties of the State Park system, to acquire and develop neighborhood, community, and regional parks and recreational areas, for land, air, and water conservation programs, including acquisition for those purposes, and to acquire, restore, preserve and interpret California’s historical and cultural resources.

## Water Conservation Measures

The Department recommends that Grant recipients consider water conservation measures as part of bond funded Projects.

## Re-Use of Existing Buildings

The Department recommends that grant recipients consider refurbishing and rehabilitating existing building for new uses appropriate to this grant program.

## Funds Reverting to the Legislature

Any grant funds that are not encumbered within three years and expended by the Grantee within eight years from the date of Appropriation shall revert to the fund and be available for Appropriation by the Legislature for one or more of the local assistance programs that the Legislature determines to be the highest priority Statewide.

## Legal Requirements

The Grantee shall comply with all applicable current laws and regulations affecting Development Projects, including, but not limited to, legal requirements for construction contracts, building codes, health and safety codes, and laws and codes pertaining to individuals with disabilities.

## Site Visits

The Grantee shall permit site visits, including a final inspection of the Project lands or facilities acquired or developed using Bond Act funds, to determine if the work performed is in accordance with the approved Project Scope.

## Accounting Requirements

Grantees shall maintain an accounting system that does the following:

- Accurately reflects fiscal transactions, with the necessary controls and safeguards

- Provides good audit trails, especially the source documents (purchase orders, receipts, progress payments, invoices, time cards, cancelled warrants, warrant numbers, etc.) and

- Provides accounting data so the total cost of each individual Project can be readily determined

## State Audit

Projects are subject to audit by the Department for three years following the final payment of grant funds.  The audit shall include all books, papers, accounts, documents, or other records of the Grantee as they relate to the Project for which the funds were granted.  The Grantee shall provide the following:

- Project records, including the source documents and cancelled warrants, readily available to the Department.

- An employee having knowledge of the Project to assist the Department’s auditor.

- A copy of any document, paper, record, or the like requested by the Department.

- All Project records must be retained for at least three years following the final payment of grant funds or one year following an audit whichever is later.

Note:  Authority cited: Section 5096.624 and 5625, Public Resources Code.  Reference:  Sections 5096.610, 5096.633, and 5096.689, Public Resources Code.

# RZH BLOCK GRANT PROGRAM DESCRIPTION

## RZH Block Grant Program Intent

The RZH Grant Program is intended to meet the urgent need for safe, open, and accessible local park and recreational facilities for increased recreational opportunities that provide positive alternatives to social problems.

As a means of addressing these critical neighborhood park needs, the 2002 Bond Act provides $186.7 million in funds to implement the RZH Program.  $155 million of these funds have been allocated as Block Grants.  The Block Grant funds are allocated on a population-based formula to cities, counties and Districts that meet the definition of “District” found on page 2.

RZH grants shall be expended for high-priority Projects that satisfy the most urgent park and recreation needs, with emphasis on unmet needs in the most heavily populated and most economically disadvantaged areas within each Jurisdiction.  RZH grants to cities, counties, and Districts are intended to supplement - not supplant - local expenditures for park and recreation facilities.  They are not to diminish in any way the current efforts to provide park and recreation services.

The Bond Act encourages collaboration (partnerships) on Projects.

## Key Dates					       Milestones

| June 30, 2006 | Grantee must have a fully-executed Contract. |
| --- | --- |
| June 30, 2011 | Project must be completed and all paperwork submitted to the Department. |

## Amount of Funds Available:  $154,961,000

The State costs of administering the Bond Act shall be paid out of the bond proceeds. These costs shall be shared proportionately by each program funded through the Bond Act.  The amount of funds available reflects the State administrative costs deduction.

The RZH Block Grant funds are available in two components:

- Urbanized Area Program $128,823,000

- Heavily Urbanized Area Program $26,138,000

## Matching Contribution

No match is required for the 2002 Resources Bond Act RZH Block Grant Program.

## Eligible Applicants for Urbanized Area Program

Sixty percent (60%) of the $128,823,000 shall be allocated to the following entities based on population:

- Cities located in an Urbanized Area (see page 44).

- Eligible Districts, other than a regional park District, regional park and open-space District, and regional open-space District located in an Urbanized Area (see page 44).

An “Urbanized Area” consists of a central city or cities and surrounding closely settled territory, as determined by the Department of Finance on the basis of the most recent verifiable census data.  The most recent verifiable census data is the “Urbanized Areas” maps produced by the Bureau of the Census, an agency of the U.S. Department of Commerce, and based on the 2000 U.S. Census.

Forty Percent (40%) of the $128,823,000 shall be allocated to the following entities:

- Counties with a population of 200,000 or more (see page 44).

- Regional park Districts in an Urbanized Area (see page 44).

## Eligible Applicants for Heavily Urbanized Area Program

Sixty percent (60%) of the $26,138,000 shall be allocated to cities with a population of 300,000 or greater (see page 44).

Forty Percent (40%) of the $26,138,000 shall be allocated to the following entities.

1).	Counties with a population of 1,000,000 or more (see page 44).

2).	Regional park Districts with a population of 1,000,000 or more (see page 44).

## Eligible Projects

The following types of Projects are eligible for funding.  The Local Agency shall adhere to the conditions that apply to these Projects.

1.  	Acquisition

- Open space areas.

- Historic sites and structures (see page 10).

- Lands and structures to be converted to recreation use.

Acquisition may include developed or undeveloped parcels, fee title, less than fee title, such as easements, rights of way, riparian rights, or any interest sufficient to accomplish Project goals.  Priority consideration should be given to Projects with ready access to large numbers of the immediate population.  Property obtained under the state grant program must comply with provisions of Chapter 16, Sec. 7260 of Div. 7, Title 1 of the Government Code, and state procedures established by the California Department of Parks and Recreation.  Land or interests in land acquired with Bond Act funds shall be acquired from a willing seller.  All acquisitions shall be in perpetuity.

Special circumstances apply if the Project involves the Acquisition of agricultural lands or has an impact on those lands (see page 13).

2.	Development/Rehabilitation

- Preservation, Rehabilitation, or restoration of historic sites or structures if they are in a park and recreation area (see page 10).

- Development of a park or recreational facility that meets an identifiable recreation need.

- Rehabilitation of park, recreation, or historical facilities that are no longer fully serviceable, and that, when rehabilitated, provide expanded or additional recreation or historical opportunities.

Adequate tenure to the property is required for Development/Rehabilitation Projects.  Adequate tenure means the Applicant owns the land or holds a lease or other long-term interest that is satisfactory to the Department (see page 11).

- Special Major Maintenance

Eligible Special Major Maintenance Projects include Rehabilitation or refurbishing activities performed on an annual or more infrequent interval, excluding Capital Improvements and routine or other regularly scheduled and performed tasks such as grounds mowing, hedge trimming, garbage removal and watering.  Special Major Maintenance Projects include activities that will reduce energy requirements to operate recreational lands or facilities.  Frequent and routine operation and maintenance, including costs for equipment and personnel, are not eligible.  Special Major Maintenance Projects must be used at parks that were acquired or developed with funds from the RZH Program.  No more than 30% of the grant amount may be used for Special Major Maintenance or Innovative Recreation Programs, or a combination of both.

4. 	Innovative Recreation Programs

Specially designed, creative social, cultural, and human service activities which by their nature are intended to respond to the unique and otherwise unmet recreation needs of special urban populations, including, but not limited to, senior citizens, individuals with disabilities, chronic and "new" poor, single parents, "latchkey" children, and minorities.  The term includes special transportation programs designed to facilitate access of these groups to parks and recreational programs and facilities. No more than 30% of the grant amount received may be used for Special Major Maintenance or Innovative Recreation Programs, or a combination of both.

## Historic Preservation Project Requirements

Projects for Acquisition, Preservation, Rehabilitation, or restoration of historic sites or structures are eligible if they are located in a park and recreation area, and the structure’s Rehabilitation will compliment or enhance the recreational use of the park or recreation area.  Projects must appear on one of the following four registration programs: 1) National Register of Historic Places, 2) California Historic Landmark Program, 3) California Register of Historical Resources, or 4) Points of Historic Interest Program.  Or, if the site is NOT listed in one of these registration programs, the applying Jurisdiction’s governing body may provide a resolution declaring the site to have true historic value, and a declaration of its intent to apply immediately for historic registration.

Note:  Authority cited: Section 5096.624 and 5625, Public Resources Code.  Reference:  Sections 5096.605, 5096.620, 5621, 5622, 5625.3, 5628, and 5629, Public Resources Code.

# HOW TO APPLY FOR RZH BLOCK GRANT FUNDS

## How to Get a Contract

1.	The Applicant submits a resolution authorized by their governing body (see page 20).  It is not necessary to identify Projects in the resolution.

2.	The Department reviews the resolution and sends a Contract to the Applicant for signature.

3.	The Applicant returns the signed Contract to the Department.

4.	The Department returns a fully executed Contract to the Applicant (now Grantee).

5.	A Contract must be fully executed within three years from the Appropriation date, or funds will revert to the Legislature.

## How to Apply for a Project(s)

1.	The Grantee determines the Project(s) and amount of grant funds needed for each Project.

2.	As Projects are identified, the Grantee submits individual Project Application(s) to the Department (see page 10).

3.	The Department reviews the Application materials and sends a letter of approval to the Grantee or requests additional information.

## How to Request Funds

1.	After the Application is approved, the Grantee may request advances for the Project (see page 14).

2.	The Grantee may request reimbursement only for expenses incurred after the program Appropriation date.

## Project Completion

1.	The Grantee completes the Project and submits the Project Completion Package (see page 38) to the Project Officer.

2.	The Department conducts the final on-site Project inspection.

3.	The Department processes the final payment.

4.	The Project(s) must be fully completed (including processing final payment) within eight years after the Appropriation date, or funds will revert to the Legislature.

5.	The Department may perform an audit of the completed Project (see page 6).

## Application Requirements and Checklist

The Project Application shall consist of one copy of each of the following items, in the order they are listed below.

- Project Application Form.  The Project Application form (see page 30 must be completed and signed by the Grantee’s authorized representative and the representative from the Grantee’s planning agency.

- Cost Estimate (Development Projects only).  Provide details on non-construction

costs and construction costs. Refer to the Eligible Costs Chart (see page 17) and sample Cost Estimate (see page 37) when formulating a cost estimate.

- Acquisition Schedule.  For Projects involving Acquisition, provide a schedule and an Acquisition map outlining the acreage and parcel number(s) to be acquired (see page 34).

4.	  CEQA.  At the time of Application the Applicant must provide either:

(1) A Notice of Exemption filed with, and stamped by, the county clerk,

or

(2) An initial study with a Negative Declaration, with the response from the State Clearinghouse, and a copy of the Notice of Determination filed with, and stamped by, the county clerk,

or

(3) An initial study and an Environmental Impact Report, with the response from the State Clearinghouse, and a copy of the Notice of Determination filed with, and stamped by, the county clerk.

5.		Land Tenure (Development Projects only).  If property is not owned in fee simple, provide documentation (lease, agreements, etc.) verifying that land tenure requirement has been met (see page 11).

6.		Leases or Agreements.  Provide a list of all other leases, agreements, etc., affecting Project lands or the operation and maintenance thereof, excluding those relevant to land tenure (if applicable).

7.		Site Plan.  For Projects involving Development, provide a drawing or depiction indicating what improvements the Applicant will make, where the improvements will be located on the property, and the approximate square footage of the improvements.

8.		Topographic Map.  Provide an 8 ½ “ by 11” topographical map indicating the Project site location.  This map should be a 7.5-Minute Series (1:24,000 scale).

9.   	 Project Location Map.  Provide a map (city or county) with enough detail to allow a person unfamiliar with the area to locate the Project.  The map should indicate access points to the site.

10. 	 Photos of the Project Site.

11. 	Required Permits.  Provide a list of existing and additional required permits, if applicable, the status of each, and indicate when permit approval will occur.  Examples include:

- State Lands Commission

- San Francisco Bay Conservation and Development Commission

- Regional Coastal Zone Protection Commission

- Corps of Engineers

Note:  Authority cited: Section 5096.624 and 5625, Public Resources Code.  Reference:  Sections 5628 and 5629, Public Resources Code.

# ADMINISTRATIVE PROVISIONS

## Land Tenure Requirements

For Development Projects, the Applicant must certify to the Department that they have adequate tenure to, and site control of, properties to be improved.

Tenure includes, but is not limited to:

- Ownership

- Lease

- Easement

- Joint powers or similar agreement

Adequate site control is the power or authority to:

- Manage, direct, superintend, restrict, regulate, govern, administer, or oversee a plot of ground suitable or set apart for some specific recreational use.

For property not owned in fee simple, tenure must include a level of site control commensurate with the activities proposed in the Project Scope section of the Application Form.

The Department requires that the Grantee agree to use the property for public recreation for the length of time stated below.  The land tenure agreement only applies if the Grantee does not have fee title.  All less than fee title agreements must have a renewal clause.  A lease or other agreement can only be revocable by mutual consent or for cause.

- Grants up to and including $100,000 require at least 10 years of land tenure and public recreation operation.

- Grants exceeding $100,000 require at least 20 years of land tenure and public recreation operation

If the Project is selected for funding, the Grantee shall:

- Use the property only for the purpose for which the grant was made and to make no other use, sale or other disposition of the property, except as authorized by a specific act of the Legislature.

- Maintain and operate the property funded for a period that is commensurate with the type of Project and the proportion of state funds allocated to the capital costs of the Project.

The Department recognizes that specific recreation activities may change over time; however, the property must remain available for public recreation use.

## Agricultural Land Issues

Grant Applicants must do the following prior to acquiring either agricultural lands, or any other lands the Acquisition of which may have an adverse economic impact on neighboring agricultural operations:

- Hold a public hearing in the County in which the proposed Project is located, at which the public may comment on the proposed Project.

- Ensure that a hearing notice is published at least twice in a newspaper of general circulation in the County.

Applicants must attach documentation to their Application to substantiate that they completed these requirements.

## Changes to Project Scope

A Grantee wishing to change the Project Scope of an approved Project shall submit any changes to the original Project Scope in writing to the Department for prior approval.

## Project Withdrawals

The Grantee may rescind the Project at any time.  The Grantee shall submit a written request to the Department to rescind the Project.

## Loss of Funding

The following actions may result in a Grantee’s loss of funding:

- A Grantee fails to obtain a Contract within three years of Appropriation of program funds.

- A Grantee withdraws from the grant program

- A Grantee fails to complete the Project and/or fails to submit all documentation within eight years from the Appropriation date of program funds

## Public Access

The Grantee shall provide for public access to the Project lands and/or facilities in accordance with the intent and provisions of the enabling legislation and/or program.

## Pass-Through Funding

- If the Applicant intends to transfer funds to another eligible entity, the agency that relinquishes the funds submits to the State a resolution from the governing body using the required language in the existing resolution that declares the funds are transferred, identifies the recipient, and identifies the funding amount.

- The eligible recipient submits to the State a resolution that declares their acceptance of the funds from the donor, and identifies the funding amount.

Note:  Authority cited: Sections 5096.624 and 5625, Public Resources Code.  Reference:  Sections 5096.633, 5625.3, 5626, and 5627, Public Resources Code.

# PAYMENT PROCESS

## Grant Fund Availability

Grant funds are available for expenditure after they are appropriated in the State budget.  The Grantee must have a fully executed Contract with the Department within three years from the Appropriation date of the grant Program.  The Grantee must complete the Project, and receive final payment within eight years from the Appropriation date.

## Interest Earned From an Advance

If grant monies are advanced, the Grantee shall place these monies in a separate interest bearing account, setting up and identifying such account prior to the advance.  Interest earned on grant monies shall be used on the Project, as approved by the State.  If grant monies are advanced and not expended, the unused portion of the grant shall be returned to the State within 60 days of completion of the Project or end of the Project Performance Period, whichever is earlier.

payment request.

## Reimbursements

The Grantee may receive up to 80% of the total Project Grant Amount prior to Project completion.  The Department will reimburse the final 20% of the Project Grant Amount upon Project completion.

## Payment Request Process – Development Projects

- After the grant Contract has been fully executed, the Grantee may request a 10% advance of the Project Grant Amount, as specified in the approved Application, to be spent on non-construction costs such as plans and specifications.

2.	If the Grantee has requested a 10% advance, the Grantee may request up to an additional 70% of the Project Grant Amount for a total of up to 80% of the Project Grant Amount, or up to 80% of the amount of the construction contract award, whichever is less.  The Grantee may request an advance after submitting evidence that the construction contract has been awarded and a Notice to Proceed has been issued or evidence that the Project is ready to proceed using Force Account Labor.

3.	If the Grantee has not requested a 10% advance the Grantee may request up to 80% of the Project Grant Amount, or up to 80% of the amount of the construction contract award, whichever is less.  The Grantee may request an advance after submitting evidence that the construction contract has been awarded and a Notice to Proceed has been issued or evidence that the Project is ready to proceed using Force Account Labor.

4.	The Grantee may submit multiple Payment Request Forms as necessary, but is encouraged to group costs together to avoid frequent requests. Generally, payment requests of less than $10,000 are discouraged.

5.	After the Grantee completes the Project, the Grantee submits the Project Completion Package (see page 38) and supporting documents for the final payment.

6.	Please allow six weeks for payment.  Final grant payment must be processed within eight years from the Appropriation date.

Payment Request Process – Development Projects

| Payment Type | When to submit it | Supporting Documentation to Send to Project Officer |
| --- | --- | --- |
| 10% Advance | After the grant Contract has been fully executed and the Project Appli-cation Approved | - Payment Request Form |
| Up to 80% Advance | After the grant Contract has been fully executed and the Project Appli-cation Approved | - Payment Request Form - Evidence of signed construction contract or a Notice to Proceed, or - Evidence that the Project is ready to proceed utilizing Force Account Labor |
| Reimburse-ment Up to 80% | After Grantee has spent funds to implement the Project | - Payment Request Form - Project Cost Summary Form - Labor Cost Summary Form (if applicable) - Equipment (Rental) Cost Summary Form (if applicable) |
| Final | After the Grantee has completed the Project | - Project Completion Package |

## Payment Request Process – For Projects Involving Acquisition

All real property shall be acquired from a willing seller and in compliance with current laws governing relocation and Acquisition of real property.

- After the grant Contract has been fully executed, the Grantee may request a 10% advance of the Project Grant Amount, as specified in the approved Application, to be spent on pre-Acquisition costs such as appraisals and plans.

- If the Grantee has requested a 10% advance, the Grantee may request up to an additional 70% of the Project Grant Amount, as specified in the approved Application, for a total of up to 80% of the Project Grant Amount upon submission of evidence that escrow is open.  The Grantee shall immediately place these funds in escrow.

- If the Grantee has not requested a 10% advance, the Grantee may request up to 80% of the Project Grant Amount as specified in the approved Application upon submission of evidence that escrow is open.  The Grantee shall immediately place these funds in escrow.

- The Grantee may submit multiple Payment Request Forms as necessary, but is encouraged to group costs together to avoid frequent requests.

- After the Grantee completes the Project, the Grantee submits the Project Completion Package and supporting documents for the final payment.

- Please allow six weeks for payment.  Final grant payment must be processed within eight years from the Appropriation date.

Payment Request Process – For Projects Involving Acquisition

| Payment Type | When to Submit it | Supporting Documentation to Send to Project Officer |
| --- | --- | --- |
| 10% Advance | After the grant Contract has been fully executed and the Project Application approved | - Payment Request Form |
| Up to 80% Advance | After the grant Contract has been fully executed and the Project Application Approved | - Payment Request Form - Evidence of open escrow |
| Reimburse-ment - up to 80% | After Grantee has spent funds to implement the Project | - Payment Request Form - Project Cost Summary Form - Labor Cost Summary Form (if applicable) |
| Final | After the Grantee has completed the Project | - Project Completion Package - Recorded Grant Deed - Final Title document - Relocation Plan, where occupants were provided eligibility for relocation assistance, if applicable. |

## Eligible Costs

- Only costs incurred during the Project Performance Period, as indicated in the Contract, are eligible.

- See Eligible Costs Chart on the following page for more information.

Eligible Costs Chart

| COSTS | EXPLANATION | EXAMPLES |
| --- | --- | --- |
| Non-Construction Costs (cannot exceed 25% of the total requested State Grant Amount) |  |  |
| Non-Construction Costs | - Costs including Project planning (excluding grant writing costs), appraisals, and negotiations. | - Plans and specifications - Permits |
| Construction Costs |  |  |
| Personnel or Employee Services | - Must be computed according to the Grantee’s normal wage or salary scales, and on the actual time spent on Project - Must not exceed Grantee’s established rates for similar positions | - Wages and benefits - Work performed by another department |
| Construction and Construction Management | - All necessary construction activities | - Facility Development - Inspection & construction management |
| Construction Equipment | - The Grantee may only charge the cost of the actual use of the equipment during the time it is being used for Project purposes - The Grantee may use the California Department of Transportation’s equipment rental rates as a guide - The Grantee shall prorate the value of the purchased equipment toward the Project based on hours of usage - The equipment use charges must be made in accordance with the Grantee’s normal accounting practices - The Grantee must describe the work performed, the hours used, and related use to Project | - Rental equipment |
| Fixed Equipment | - Equipment permanently fixed to Project facility | - Play equipment - Fixed benches - Signs/interpre-tive aids |
| Construction Supplies/ Materials | - May be purchased for specific Project, or may be drawn from central stock if claimed costs are no higher than those the Grantee would pay - The Grantee may only claim those costs directly related to the Project | Materials and Supplies: - Concrete - Lumber |
| Relocation Costs | - Costs resulting in displacement of a person/business - The Grantee shall comply with State Relocation Act | - Relocation costs |
| Acquisition Costs | - Costs of acquiring real property | - Purchase price - Title/escrow fees |
| Miscellaneous | - Other Project-related costs | - Communica-tions expenses - Insurance |

Note:  Authority cited: Section 5003, Public Resources Code.  Reference: Sections 5096.348 and 5096.633, Public Resources Code.

# APPENDICES

## APPENDIX A - Resolution

RESOLUTION

2002 RESOURCES BOND ACT

ROBERTI-Z’BERG-HARRIS BLOCK GRANT PROGRAM

Resolution No:____________________________________

RESOLUTION OF THE ______________________________________________________________________

(Title of Governing Body, City Council, Board of Supervisors)

APPROVING THE APPLICANT TO APPLY FOR GRANT FUNDS FOR THE ROBERTI-Z’BERG-HARRIS BLOCK GRANT PROGRAM UNDER THE California Clean Water, Clean Air, Safe Neighborhood Parks, and Coastal Protection Act of 2002

WHEREAS, the people of the State of California have enacted the CALIFORNIA CLEAN WATER, CLEAN AIR, SAFE NEIGHBORHOOD PARKS AND COASTAL PROTECTION ACT OF 2002 which provides funds for the Roberti-Z’Berg-Harris Block Grant Program for grants to eligible Applicants, and

WHEREAS, the California Department of Parks and Recreation has been delegated the responsibility for the administration of the program within the State, setting up necessary procedures, and

WHEREAS, said procedures established by the California Department of Parks and Recreation require the Applicant’s Governing Body to certify by resolution the approval of the Applicant to apply for the Roberti-Z’Berg-Harris allocation; and

WHEREAS, the Applicant will enter into a Contract with the State of California for the Project;

NOW, THEREFORE, BE IT RESOLVED that the___________________ hereby:

(Applicant’s Governing Body)

1.	Approves the filing of an Application for local assistance funds from the Roberti-Z’Berg-Harris Block Grant Program under the California Clean Water, Clean Air, Safe Neighborhood Parks and Coastal Protection Act of 2002; and

- Certifies that the Applicant has or will have sufficient funds to operate and maintain the Project(s); and

- Certifies that the Applicant has reviewed, understands, and agrees to the General Provisions contained in the Contract shown in the Procedural Guide; and

- Certifies that the Project conforms to the recreation element of any applicable city or county general plan; and

- Appoints the (designated position) ________________________ as agent to conduct all negotiations, execute and submit all documents including, but not limited to, Applications, agreements, payment requests and so on, which may be necessary for the completion of the Project.

Approved and Adopted on the _____day of ________________, 20____

I, the undersigned, hereby certify that the foregoing Resolution Number _____________ was duly adopted by _______________________________________following a roll call vote:			(Applicant’s Governing Body)

Ayes

Noes

Absent

_____________________________

(Clerk)

## APPENDIX B - Grant Contract

State of California – The Resources Agency

DEPARTMENT OF PARKS AND RECREATION

GRANT CONTRACT

2002 RESOURCES BOND ACT

ROBERTI-Z’BERG-HARRIS BLOCK GRANT PROGRAM

GRANTEE _________________________________________________________________________________

PROJECT PERFORMANCE PERIOD is from July 1, 2003 through June 30, 2011.

The Grantee agrees to the terms and conditions of this Contract, and the State of California, acting through its Director of Parks and Recreation, pursuant to the Roberti-Z’Berg-Harris Block Grant Program under the California Clean Water, Clean Air, Safe Neighborhood Parks, and Coastal Protection Act of 2002, agrees to fund the Project(s) up to the total State Grant Amount indicated.

These funds are for high priority projects that satisfy the most urgent park and recreation needs, with emphasis on unmet needs in the most heavily populated and most economically disadvantaged areas within each jurisdiction.

- Total State Grant Amount not to exceed $ ________________

| _______________________________________ Grantee By __________________________________________ | The General and Special Provisions attached are made a part of and incorporated into the Contract. STATE OF CALIFORNIA DEPARTMENT OF PARKS AND RECREATION By ___________________________________________ |
| --- | --- |
| (Typed or Printed Name of Authorized Representative) |  |
| __________________________________________ (Signature of Authorized Representative) |  |
| Title __________________________________________ |  |
| Date __________________________________________ |  |
|  | Date ___________________________________________ |

I hereby certify that the Grantee has met, or will meet, all federal, state and local environmental, public health, relocation, affirmative action, and clearinghouse requirements and all other appropriate codes, laws, and regulations prior to the expenditure of the grant funds.

[Public Resources Code 5626(d)]

Signed________________________________________            Date_______________________________________________

(Legal Counsel for Grantee)

CERTIFICATION OF FUNDING (FOR STATE USE ONLY)

| - AMOUNT OF ESTIMATE $ |  | - CONTRACT NUMBER | FUND |  |  |
| --- | --- | --- | --- | --- | --- |
| - ADJ. INCREASING ENCUMBRANCE $ |  | - APPROPRIATION |  |  |  |
| - ADJ. DECREASING ENCUMBRANCE $ |  | - ITEM CALSTARS VENDOR NUMBER |  |  |  |
| - UNENCUMBERED BALANCE $ |  | - LINE ITEM ALLOTMENT | - CHAPTER | - STATUTE | - FISCAL YEAR |
| - T.B.A. NO. | - B.R. NO. | - INDEX | - PCA |  | OBJ. EXPEND |
| - I hereby certify upon my personal knowledge that budgeted funds are available for this encumbrance. |  |  |  |  |  |
| - SIGNATURE OF ACCOUNTING OFFICER |  |  | - DATE |  |  |

Grant Contract

Special Provisions

General Provisions

A.	Definitions

- The term "Act" as used herein means the Appropriation for the Program.

- The term “Application” as used herein means the individual Application and its required attachments for grants pursuant to the enabling legislation and/or Program.

- The term “Acquisition” means to obtain fee title or a lesser interest in real property, including specifically, a conservation easement or development rights.

- The term “Department” means the California Department of Parks and Recreation.

- The term “Development” means including, but not limited to, improvement, Rehabilitation, restoration, enhancement, Preservation, protection, and interpretation.  Bond Act funds may only be used for Capital Improvement.

- The term "Grantee" as used herein means the party described as the Grantee on page 1 of this Contract. The term "Project" as used herein means the Project described on page 1 of this Contract.

- The term "State" as used herein means the State of California Department of Parks and Recreation.

B.	Project Execution

1.	Subject to the availability of grant monies in the Act, the State hereby grants to the Grantee a sum of money (grant monies) not to exceed the amount stated on page 1 of this Contract, in consideration of, and on condition that, the sum be expended in carrying out the purposes as set forth in the Description of Project on page 1 of this Contract, and under the terms and conditions set forth in this Contract.

Grantee shall assume any obligation to furnish any additional funds that may be necessary to complete the Project.  Any modification or alteration in the Project as set forth in the Application on file with the State must be submitted to the State for approval.

- The Grantee shall complete the Project in accordance with the time of Project Performance set forth on page 1, and under the terms and conditions of this Contract.

- The Grantee shall comply as lead agency with the California Environmental Quality Act (Public Resources Code, Section 21000, et. seq., Title 14, California Code of Regulations, Section 15000 et. seq.)

- The Grantee shall comply with all applicable current laws and regulations affecting Development Projects, including, but not limited to, legal requirements for construction contracts, building codes, health and safety codes, and laws and codes pertaining to individuals with disabilities.

- The Grantee shall permit periodic site visits, including a final inspection upon Project completion by the State, to determine if Development work is in accordance with the approved Project Scope.

- Prior to the commencement of any work, the Grantee agrees to submit any significant deviation from the original Project Scope in writing to the State for prior approval.  Changes in the Project Scope must be approved in writing by the State and must meet the exact need described in the original Project Application.

- If the Project includes Acquisition of real property, the Grantee agrees to comply with all applicable state and local laws or ordinances affecting relocation and real property Acquisition.

- The Grantee shall provide for public access to Project facilities in accordance with the intent and provisions of the enabling legislation and/or Program.

- Grantees shall have (1) fee title, (2) lease hold or (3) other interest to the Project lands and demonstrate to the satisfaction of the State that the proposed Project will provide public benefits that are commensurate with the type and duration of the interest in land, as determined by the State, that is held by the Grantee.

- The Grantee shall maintain and operate the property funded for a period that is commensurate with the type of Project and the proportion of state funds allocated to the capital costs of the Project.  With the approval of the State, the Grantee, or the Grantee's successor in interest in the property, may transfer the responsibility to maintain and operate the property in accordance with this section.  The Grantee shall use the property only for the purposes for which the grant was made and shall make no other use or sale or other disposition of the property, except as authorized by specific Act of the Legislature.  The agreements specified in this section shall not prevent the transfer of the property from the Grantee to a public agency, if the successor public agency assumes the obligations imposed by those agreements.  If the use of the property is changed to a use that is not permitted by the category from which the grant funds were appropriated, or if the property is sold or otherwise disposed of, an amount equal to (1) the amount of the grant, (2) the fair market value of the real property, or (3) the proceeds from the sale or other disposition, whichever is greater, shall be used by the Grantee for a purpose authorized by that category, pursuant to agreement with the State as specified in this section, or shall be reimbursed to the fund and be available for Appropriation by the Legislature only for a purpose authorized by that category.  If the property sold or otherwise disposed of is less than the entire interest in the property funded with the grant, an amount equal to either the proceeds from the sale or other disposition of the interest or the fair market value of the interest sold or otherwise disposed of, whichever is greater, shall be used by the Grantee for a purpose authorized by the category from which the funds were appropriated, pursuant to agreement with the State as specified in this section, or shall be reimbursed to the fund and be available for Appropriation by the Legislature only for a use authorized by that category.

- Lands or interests in land acquired with grant funds shall be acquired from a willing seller.

- The Application shall be accompanied by certification from the Grantee’s planning agency that the Project for which the grant is requested is consistent with the Park and Recreation element of the applicable city or county general plan, the District park and recreation plan, or appropriate planning document, as the case may be and will satisfy a high priority need.

- Project Costs

The Grant monies to be provided to the Grantee under this Contract may be disbursed as follows:

- If the Project includes Acquisition of real property, the State may disburse to the Grantee the grant monies as follows, but not to exceed, in any event, the total State grant amount set forth on page 1 of this Contract:

  - Up to a 10% advance of the total Project Amount

  - After the property is in escrow, the Grantee may request up to 80% of the total Project Grant Amount as specified in the approved Application, or 100% of the actual Acquisition cost, whichever is less.  The Grantee shall immediately place these funds in escrow.

  - The remaining Project grant funds shall be paid up to the amount of the grant or the actual Project cost, whichever is less, on completion of the Project and receipt of a detailed summary of Project costs from the Grantee.

2.	If the Project includes Development, the State may disburse to the Grantee the grant monies as follows, but not to exceed in any event the total Project Grant Amount set forth on page 1 of this Contract:

- Up to a 10% advance of the total Project Grant amount.

- On proof of award of a construction contract or commencement of construction by Force Account, up to 80% of the total Project Grant Amount, not to exceed 80% of the total dollar amount of any or all awarded construction contracts.

- The remaining Project grant funds shall be paid up to the amount of the grant or the actual Project cost, whichever is less, on completion of the Project and receipt of a detailed summary of Project costs from the Grantee.

D.	Project Administration

- The Grantee shall promptly submit written Project reports as the State may request.

In any event, the Grantee shall provide the State a report showing total final Project expenditures.

2.	The Grantee shall make property and facilities developed pursuant to this Contract available for inspection upon request by the State.

3.	The Grantee shall use any monies advanced by the State under the terms of this Contract solely for the Project herein described.

- If grant monies are advanced, the Grantee shall place these monies in a separate interest bearing account, setting up and identifying such account prior to the advance.  Interest earned on grant monies shall be used on the Project, as approved by the State.  If grant monies are advanced and not expended, the unused portion of the grant shall be returned to the State within 60 days of completion of the Project or end of the Project Performance Period, as shown on the signature page, whichever is earlier.

- The Grantee shall use income earned by the Grantee from use of the Project to further Project purposes, or, if approved by the State, for related purposes within the Grantee’s Jurisdiction.

E.	Project Termination

1.	Any Grant funds that have not been expended by the Grantee shall revert to the fund and be available for Appropriation by the Legislature for one or more of the local assistance programs that the Legislature determines to be the highest priority statewide.

- The Grantee may unilaterally rescind this Contract at any time prior to the commencement of the Project.  After Project commencement this Contract may be rescinded, modified or amended only by mutual agreement in writing between the Grantee and the State.

- Failure by the Grantee to comply with the terms of this Contract or any other Contract under the Act may be cause for suspension of all obligations of the State hereunder.  However, such failure shall not be cause for the suspension of all obligations of the State hereunder if in the judgment of the State such failure was due to no fault of the Grantee.  In such case, any amount required to settle at minimum cost any irrevocable obligations properly incurred shall be eligible for reimbursement under this Contract.

- Because the benefit to be derived by the State, from the full compliance by the Grantee with the terms of this Contract, is the Preservation, protection and net increase in the quantity and quality of parks, public recreation facilities and/or Historical Resources available to the people of the State of California and because such benefit exceeds to an immeasurable and unascertainable extent, the amount of money furnished by the State by way of grant monies under the provisions of this Contract, the Grantee agrees that payment by the Grantee to the State of an amount equal to the amount of the grant monies disbursed under this Contract by the State would be inadequate compensation to the State for any breach by the Grantee of this Contract.  The Grantee further agrees therefore, that the appropriate remedy in the event of a breach by the Grantee of this Contract shall be the specific performance of this Contract, unless otherwise agreed to by the State.

- The Grantee and the State agree that if the Project includes Development, final payment may not be made until the Project conforms substantially to this Contract.

F.	Hold Harmless

- The Grantee shall waive all claims and recourse against the State including the right to contribution for loss or damage to persons or property arising from, growing out of or in any way connected with or incident to this Contract except claims arising from the concurrent or sole negligence of the State, its officers, agents, and employees.

- The Grantee shall indemnify, hold harmless and defend the State, its officers, agents and employees against any and all claims, demands, damages, costs, expenses or liability costs arising out of the Acquisition, Development, construction, operation or maintenance of the property described as the Project which claims, demands or causes of action arise under Government Code Section 895.2 or otherwise except for liability arising out of the concurrent or sole negligence of the State, its officers, agents, or employees.

- The Grantee agrees that in the event the State is named as codefendant under the provisions of Government Code Section 895 et. seq., the Grantee shall notify the State of such fact and shall represent the State in the legal action unless the State undertakes to represent itself as codefendant in such legal action in which event the State shall bear its own litigation costs, expenses, and attorney’s fees.

- The Grantee and the State agree that in the event of judgment entered against the State and the Grantee because of the concurrent negligence of the State and the Grantee, their officers, agents, or employees, an apportionment of liability to pay such judgment shall be made by a court of competent Jurisdiction.  Neither party shall request a jury apportionment.

- The Grantee shall indemnify, hold harmless and defend the State, its officers, agents and employees against any and all claims, demands, costs, expenses or liability costs arising out of legal actions pursuant to items to which the Grantee has certified.  The Grantee acknowledges that it is solely responsible for compliance with items to which it has certified.

G.	Financial Records

1.	The Grantee shall maintain satisfactory financial accounts, documents and records for the Project and to make them available to the State for auditing at reasonable times.  The Grantee also agrees to retain such financial accounts, documents and records for three years following Project termination or final payment.

The Grantee and the State agree that during regular office hours each of the parties hereto and their duly authorized representatives shall have the right to inspect and make copies of any books, records or reports of the other party pertaining to this Contract or matters related thereto.  The Grantee shall maintain and make available for inspection by the State accurate records of all of its costs, disbursements and receipts with respect to its activities under this Contract.

- The Grantee shall use a generally accepted accounting system.

H.	Use of Facilities

- The Grantee agrees that the Grantee shall use the property developed with grant monies under this Contract only for the purposes for which the State grant monies were requested and no other use of the area shall be permitted except by specific Act of the Legislature.

- The Grantee shall maintain and operate the property developed for a period commensurate with the type of Project and the proportion of State grant funds and local funds allocated to the capital costs of the Project, as determined by the State.

- Nondiscrimination

- The Grantee shall not discriminate against any person on the basis of sex, race, color, national origin, age, religion, ancestry, sexual orientation, or disability in the use of any property or facility developed pursuant to this Contract.

- The Grantee shall not discriminate against any person on the basis of residence except to the extent that reasonable differences in admission or other fees may be maintained on the basis of residence and pursuant to law.

- All facilities shall be open to members of the public generally, except as noted under the special provisions of this Project Contract or under provisions of the enabling legislation and/or Program.

J.	Application Incorporation

The Application and any subsequent change or addition approved by the State is hereby incorporated in this Contract as though set forth in full in this Contract.

- Severability

If any provision of this Contract or the Application thereof is held invalid, that invalidity shall not affect other provisions or Applications of the Contract which can be given effect without the invalid provision or Application, and to this end the provisions of this Contract are severable.

## APPENDIX C - Project Application

State of California – The Resources Agency

DEPARTMENT OF PARKS AND RECREATION

PROJECT APPLICATION

2002 RESOURCES BOND ACT

Roberti-Z’berg-Harris Block Grant Program

(Each Project must have its own Application.)

| PROJECT NAME |  |  |  | Project Grant amount |  |  |  |  | $__________________ |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Grant Applicant (Agency, address, and zip code) |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Estimated Total Project Cost |  |  |  |  | $__________________ |  |  |
|  |  |  |  | COUNTY |  |  |  |  | NEAREST CITY |  |  |
| PROJECT LATITUDE AND LONGITUDE |  |  |  | PROJECT ADDRESS (including zip code) |  |  |  |  |  |  |  |
| Will the Project affect a Historical Resource? ____YES ____NO |  |  |  |  |  |  |  |  |  |  |  |
| Grant Applicant’s Representative Authorized in Resolution |  |  |  |  |  |  |  |  |  |  |  |
| Name (typed or printed) and Title |  |  |  | Email address |  |  |  |  |  | Phone |  |
| Person with day-to-day responsibility for Project (if different from authorized representative) |  |  |  |  |  |  |  |  |  |  |  |
| Name (typed or printed) and Title |  |  |  | Email address |  |  |  |  |  | Phone |  |
| Brief description of Project |  |  |  |  |  |  |  |  |  |  |  |
| For Dev. Projects, Project Land Tenure is ______ acres |  |  | For Acquisition Projects, Project land will be ______ acres |  |  |  |  |  |  |  |  |
|  | _______Acres owned in fee simple by Grant Applicant |  |  |  |  | ______Acres to be acquired in fee simple by Grant Applicant |  |  |  |  |  |
|  | _______Acres available under a ___________ year lease |  |  |  |  | ______Acres to be acquired in other than fee simple (explain) |  |  |  |  |  |
|  | _______Acres other interest (explain) ________________ ________________________________________________ |  |  |  |  | _______________________________________ _______________________________________ |  |  |  |  |  |
| I certify that the information contained in this Application, including required attachments, is accurate. |  |  |  |  |  |  |  |  |  |  |  |
| Signed |  |  |  |  |  |  |  |  |  |  |  |
| Grant Applicant’s Authorized Representative as shown in Resolution |  |  |  |  |  |  |  | Date |  |  |  |
| I certify that this Project is consistent with the park and recreation element of the applicable city or county general plan, the District park and recreation plan, or appropriate planning document, as the case may be, and will satisfy a high priority need. Signed ___________________________________________________________ Grant Applicant’s Planning Agency Representative |  |  |  |  |  |  |  |  |  |  |  |

DPR 632 (6/03)

## APPENDIX D - Sample Cost Estimate

SAMPLE COST ESTIMATE

The sample cost estimate below is to assist you in developing a cost estimate for your Project.  You may reformat and change the content as needed to accommodate each Project’s scope.  The items listed are illustrative only and are not intended to direct you in determining the scope of your Project, but merely to let you know the level of detail preferred.

| CAPITAL IMPROVEMENTS | AMOUNT |
| --- | --- |
|  | $ |
|  | $ |
|  | $ |
|  | $ |
|  | $ |
| SUBTOTAL | $ |
| OTHER PROJECT-RELATED COSTS | AMOUNT |
| Design | $ |
| Administration | $ |
| Contingencies | $ |
| SUBTOTAL | $ |
| GRAND TOTAL | $ |
| FUNDING SOURCES |  |
| RZH Block | $ |
|  | $ |
|  | $ |

## APPENDIX E - Sample Acquisition Schedule

SAMPLE ACQUISITION SCHEDULE

| Assessor’s Parcel No. | Acreage | Estimated Date of Acquisition | Estimated value of Land to be Acquired | Estimated Cost of Relocation | Estimated value of Improvements to be Acquired | Total Estimated Cost |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Subtotal | $ |
|  |  |  | Administration of relocation program |  |  | $ |
|  |  |  |  |  | Grand Total | $ |
| Total Acreage | _______ |  |  |  |  |  |

## APPENDIX F - Payment Request Form

State of California – The Resources Agency

DEPARTMENT OF PARKS AND RECREATION

PAYMENT REQUEST FORM

Grant Programs

This form is out-of-date.  Please use the revised copy of this form by following the link below: http://www.parks.ca.gov/pages/1008/files/payment_request.xls

- PAYMENT INFORMATION

(ROUND ALL FIGURES TO THE NEAREST DOLLAR)

| - Project Amount |  |  |  | $ |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| - Funds Received to Date |  |  |  | $ |  |  |
| - Available (a. minus b.) |  |  |  | $ |  |  |
| - Amount of This Request |  |  |  | $ |  |  |
| - Remaining Funds After This Payment (c. minus d.) |  |  |  | $ |  |  |
| - SEND WARRANT TO: |  |  |  |  |  |  |
| GRANTEE NAME |  |  |  |  |  |  |
| STREET ADDRESS |  |  |  |  |  |  |
| CITY, STATE, ZIP CODE |  |  |  |  |  |  |
| ATTENTION |  |  |  |  |  |  |
| - TYPED OR PRINTED NAME OF PERSON AUTHORIZED IN RESOLUTION |  |  | TITLE |  |  | DATE |
| - SIGNATURE OF PERSON AUTHORIZED IN RESOLUTION |  |  |  |  |  |  |
| FOR DEPARTMENT OF PARKS AND RECREATION USE ONLY |  |  |  |  |  |  |
| PAYMENT APPROVAL SIGNATURE |  |  |  |  |  | DATE |

DPR 212 (Rev.5/01)

PAYMENT REQUEST FORM INSTRUCTIONS

- Type all entries

- Round off all amounts to the nearest dollar

- See Procedural Guide, page 17, for Eligible Costs examples

The following instructions correspond to items on the Payment Request Form:

- Project Number - The number assigned by the state to this Project

- Contract Number - As shown in Certification of Funding section of the Grant Contract

- Grantee - GRANTEE name as shown on the Grant Contract

- Project Title - Title of Project for which payment is requested

- Type Of Payment - Check appropriate box, and submit this form:

Advance – When an advance is needed, and after the Grant Contract has been fully executed;

Reimbursement – When the Grantee has periodically spent funds to implement the Project, and is requesting reimbursement; or

Final – When the Grantee has completed the Project, and is requesting the final payment.

- Payment Information

- State Grant Amount - The amount of state grant funds allocated to this Project.

- Funds Received to Date - Total amount already received for this Project.

- Available. - (a. minus b.)

- Amount of This Payment Request - Amount that is requested.

- Remaining Funds after this payment - (c. minus d.)

- Send Warrant To - Grantee name, address, and contact person

- Typed or printed name of person authorized in resolution.

- Signature Of Authorized Representative

## APPENDIX G - Project Completion Package

PROJECT COMPLETION PACKAGE

The Grantee must submit the following forms after the Project is complete and the final payment is needed. Any questions should be directed to the Project Officer.

- Payment Request Form (see page 36)

- Project Certification Form (see page 40)

- Project Cost Summary Form (see page 41)

- Labor Costs Summary Form (if applicable see page 42)

- Equipment Costs Summary Form (if applicable see page 43)

- READ ALL FORMS.  Share them with individuals who will be preparing the financial documents.  Make copies of the forms as needed.

- The forms have been designed for convenience.  The Grantee may elect to use another format, provided that all requested information is presented in a clear and concise manner.

- Remember, the Grantee is required to keep source documents for all expenditures related to each grant for at least three years following Project completion and at least one year following an audit.  A Project is considered complete upon receipt of final grant payment from the State.

PROJECT CERTIFICATION FORM

GRANTEE:______________________PROJECT NUMBER:________________

This form is out-of-date.  Please use the revised copy of this form by following the link below:

http://www.parks.ca.gov/pages/1008/files/project_cert_form.pdf

GRANTEE CONTACT FOR AUDIT PURPOSES

NAME:___________________________________________________________

ADDRESS:_______________________________________________________

PHONE: (__)______________		EMAIL:

PROJECT DESCRIPTION:  List facilities developed and/or property acquired (use additional pages, as required):

LIST OTHER FUNDS ON PROJECT (SOURCES AND AMOUNTS) (use additional pages, as required):

INTEREST EARNED ON ADVANCE GRANT FUNDS:  $____________

HAS A NOTICE OF COMPLETION BEEN FILED?	YES____	NO____

IF NO, PLEASE EXPLAIN:

CERTIFICATION:

I hereby certify that all grant funds were expended on the above named Project(s) and that the Project(s) is complete and we have made final payment for all work done.

__________________________________________________

Grantee’s Fiscal Representative

(Printed or Typed name)

__________________________________________________	___________________

Grantee’s Fiscal Representative	Date

(Signature)

PROJECT COSTS SUMMARY FORM

Project Number_________________

Warrant/Check	Date	Recipient	Purpose	Amount

Number

______________________________________________________________________

Total Labor Costs (from attached form)	$_____________

Total Equipment Costs (from attached form)	$_____________

Subtotal	$_____________

Grand Total	$_____________

LABOR COSTS SUMMARY FORM

Project Number______________

Work	Unit

Authorization #	Performing Work	Dates/Pay period	Purpose	Amount

_____________________________________________________________________

_____________________________________________________________________

Subtotal $___________

(Carry Total forward to Project Costs Summary Form)	Grand Total	$________

EQUIPMENT (RENTAL) COSTS SUMMARY FORM

Project Number____________________

Type of Equipment	Dates Work Performed	Amount______

___________________________________________________________________

Subtotal $_______

(Carry Total forward to Project Costs Summary Form)	Grand Total	$____________

## APPENDIX H - Block Grant Allocations

2002 RESOURCES BOND ACT

ROBERTI-Z’BERG-HARRIS (RZH)

BLOCK GRANT PROGRAM

ALLOCATIONS

APRIL 25, 2003

Note: A county with no Allocation is the result of an overlap with a regional park District that operates and manages park and recreational areas and facilities for that population.

Note: * indicates a Heavily Urbanized Jurisdiction.

Note: A city with no allocation is the result of an overlap with a district that operates and manages park and recreational areas and facilities for that population.

Note: * indicates a heavily urbanized jurisdiction.

Note: A city with no Allocation is the result of an overlap with a District that operates and manages park and recreational areas and facilities for that population.

Note: * indicates a Heavily Urbanized Jurisdiction .

Note: A city with no Allocation is the result of an overlap with a District that operates and manages park and recreational areas and facilities for that population.

Note: * indicates a Heavily Urbanized Jurisdiction

Note: A city with no Allocation is the result of an overlap with a District that operates and manages park and recreational areas and facilities for that population.

Note: * indicates a Heavily Urbanized Jurisdiction.

Note: A city with no Allocation is the result of an overlap with a District that operates and manages park and recreational areas and facilities for that population.

Note: * indicates a Heavily Urbanized Jurisdiction.

Note: A city with no Allocation is the result of an overlap with a District that operates and manages park and recreational areas and facilities for that population.

Note: * indicates a Heavily Urbanized Jurisdiction.

Note: A city with no Allocation is the result of an overlap with a District that operates and manages park and recreational areas and facilities for that population.

Note: * indicates a Heavily Urbanized Jurisdiction.

Note: A city with no Allocation is the result of an overlap with a District that operates and manages park and recreational areas and facilities for that population.

Note: * indicates a Heavily Urbanized Jurisdiction.

Note: A city with no Allocation is the result of an overlap with a District that operates and manages park and recreational areas and facilities for that population.

Note: * indicates a Heavily Urbanized Jurisdiction.

Note: A city with no Allocation is the result of an overlap with a District that operates and manages park and recreational areas and facilities for that population.

Note: * indicates a Heavily Urbanized Jurisdiction.